附件1

亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目2018年财务收支和项目

执行情况审计报告

中华人民共和国青岛市审计局

Qingdao Municipal Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

青审外报〔2019〕18号

QINGDAO AUDIT REPORT〔2019〕NO. 18

项目名称：  亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

贷 款 号：    3358-PRC

Loan No. :     3358-PRC

项目执行单位：青岛能源集团有限公司

Project Entity:  Qingdao Energy Group

会计年度：     2018

Accounting Year：2018

目   录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	6

Ⅱ. Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	8

ii. Summary of Sources and Uses of Funds by Project Component	8

（三）贷款协定执行情况表	22

iii. Statement of Implementation of Loan Agreement	22

（四）专用账户报表	23

iv. Special Account Statement	23

（五）财务报表附注	25

v. Notes to the Financial Statements	29

三、审计发现的问题及建议	33

III. Audit Findings and Recommendations	37

一、审计师意见

审计师意见

青岛能源集团有限公司：

我们审计了亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目2018年12月31日的资金平衡表及截至该日同年度的项目进度表、贷款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第6页至第32页）。

（一）项目执行单位及青岛市财政局对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你单位的责任，编制专用账户报表是青岛市财政局的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了青岛智能低碳区域能源系统改扩建项目2018年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内由青岛市财政局报送给亚洲开发银行的第02至04号提款申请书及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国青岛市审计局

2019年6月20日

地址：中国山东省青岛市山东路12号甲

邮政编码：266071

电话：86-532-83867608

传真：86-532-83883448

I. Auditor’s Opinion

Auditor’s Opinion

To Qingdao Energy Group

We have audited the special purpose financial statements (from page 6 to page 32) of Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank, which comprise the Balance Sheet as of December 31, 2018, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the period then ended, and Notes to the Financial Statements.

Project Entity and Qingdao Municipal Financial Bureau's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Qingdao Municipal Financial Bureau, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank as of December 31, 2018, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the period then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal application from No.02 to No. 04 and the attached documents submitted to the Asia Development Bank during the period. In our opinion, those documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Qingdao Municipal Audit Office of the People’s Republic of China

June 20, 2019

Address: No. 12 A, Shandong Road, Qingdao City, Shandong Province, P.R. China

Postcode: 266071

Tel.: 86-532-83867608

Fax: 86-532-83883448

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2018年12月31日

(As of December 31, 2018)

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

编报单位：青岛能源集团有限公司                                             货币单位：人民币元

Prepared by: Qingdao Energy Group                                                 Currency Unit: RMB Yuan

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditures | 1 | 31,438,438.30 | 110,479,735.96 | 一、项目拨款合计 Total Project Appropriation Funds | 28 | 16,180,262.50 | 93,727,235.98 |
| 1. 交付使用资产 Fixed Assets Transferred | 2 | 6,099,439.23 | 44,651,688.89 | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 | 0.00 | 0.00 |
| 2. 待核销项目支出 Construction Expenditures to be Disposed | 3 | 0.00 | 0.00 | 其中:捐赠款 Including: Grants | 30 | 0.00 | 0.00 |
| 3. 转出投资 Investments Transferred-out | 4 | 0.00 | 0.00 | 三、项目借款合计 Total Project Loan | 31 | 32,671,000.00 | 85,170,515.01 |
| 4. 在建工程 Construction in Progress | 5 | 25,338,999.07 | 65,828,047.07 | 1. 项目投资借款 Total Project Investment Loan | 32 | 32,671,000.00 | 85,170,515.01 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | 0.00 | 0.00 | (1) 国外借款 Foreign Loan | 33 | 32,671,000.00 | 85,170,515.01 |
| 其中:应收生产单位亚行贷款 Including: ADB Investment Loan Receivable | 7 | 0.00 | 0.00 | 其中: 亚洲开发银行 Including: ADB | 34 | 32,671,000.00 | 85,170,515.01 |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 | 0.00 | 0.00 | 国际复兴开发银行 IBRD | 35 | 0.00 | 0.00 |
| 其中:拨付亚行贷款 Including :Appropriation of ADB Investment Loan | 9 | 0.00 | 0.00 | 技术合作信贷 Technical Cooperation | 36 | 0.00 | 0.00 |
| 四、器材 Equipment | 10 | 0.00 | 12,278,590.49 | 联合融资 Co- Financing | 37 | 0.00 | 0.00 |
| 其中:待处理器材损失 Including: Equipment Losses in Suspense | 11 | 0.00 | 0.00 | (2) 国内借款 Domestic Loan | 38 | 0.00 | 0.00 |
| 五、货币资金合计 Total Cash and Bank | 12 | 20,604,372.25 | 44,689,996.90 | 2. 其他借款 Other Loan | 39 | 0.00 | 0.00 |
| 1. 银行存款 Cash in Bank | 13 | 20,604,372.25 | 44,689,996.90 | 四、上级拨入投资借款 Appropriation of Investment Loan | 40 | 0.00 | 0.00 |
| 其中:专用账户存款 Including: Special Account | 14 | 20,604,372.25 | 43,647,867.30 | 其中:拨入亚行贷款 Including: ADB Loan | 41 | 0.00 | 0.00 |
| 2. 现金 Cash on Hand | 15 | 0.00 | 0.00 | 五、企业债券资金 Bond Fund | 42 | 0.00 | 0.00 |

后续（To be continued）

| 六、预付及应收款合计 Total Prepaid and Receivable | 16 | 2,344,043.33 | 21,891,782.07 | 六、待冲项目支出 Construction Expenditures to be Offset | 43 | 0.00 | 0.00 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 其中:应收亚行贷款利息 Including: ADB Loan Interest Receivable | 17 | 0.00 | 0.00 | 七、应付款合计 Total Payable | 44 | 8,835,618.94 | 22,408,022.15 |
| 应收亚行贷款承诺费 ADB Loan Commitment Fee Receivable | 18 | 0.00 | 0.00 | 其中:应付亚行贷款利息 Including: ADB Loan Interest Payable | 45 | 0.00 | 0.00 |
| 应收亚行贷款资金占用费 ADB Loan Service- Fee Receivable | 19 | 0.00 | 0.00 | 应付亚行贷款承诺费 ADB Loan Commitment Fee Payable | 46 | 0.00 | 0.00 |
| 七、有价证券 Marketable Securities | 20 | 0.00 | 0.00 | 应付亚行贷款资金占用费 ADB Loan Service Fee Payable | 47 | 0.00 | 0.00 |
| 八、固定资产合计 Total Fixed Assets | 21 | 0.00 | 0.00 | 八、未交款合计 Other Payables | 48 | -3,300,027.56 | -11,965,667.72 |
| 固定资产原价 Fixed Assets, Cost | 22 | 0.00 | 0.00 | 九、上级拨入资金 Appropriation of Fund | 49 | 0.00 | 0.00 |
| 减:累计折旧 Less: Accumulated Depreciation | 23 | 0.00 | 0.00 | 十、留成收入 Retained Earnings | 50 | 0.00 | 0.00 |
| 固定资产净值 Fixed Assets, Net | 24 | 0.00 | 0.00 |  |  | 0.00 | 0.00 |
| 固定资产清理 Fixed Assets Pending Disposal | 25 | 0.00 | 0.00 |  |  | 0.00 | 0.00 |
| 待处理固定资产损失 Fixed Assets Losses in Suspense | 26 | 0.00 | 0.00 |  |  | 0.00 | 0.00 |
| 资金占用合计 Total Application of Fund | 27 | 54,386,853.88 | 189,340,105.42 | 资金来源合计 Total Sources of Fund | 51 | 54,386,853.88 | 189,340,105.42 |

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2018年12月31日

（For the period ended December 31,2018）

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

编报单位：青岛能源集团有限公司                                        货币单位：人民币元

Prepared by: Qingdao Energy Group                                            Currency Unit: RMB Yuan

|  | 本期 Current Period |  |  | 累计 Cumulative |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | - | 130,046,488.49 | - | 1,680,000,000.00 | 178,897,750.99 | 10.65 |
| - 国际金融组织贷款 International Financing | - | 52,499,515.01 | - | 796,000,000.00 | 85,170,515.01 | 10.70 |
| 1. 亚洲开发银行 ADB | - | 52,499,515.01 | - | 796,000,000.00 | 85,170,515.01 | 10.70 |
| 二、配套资金 Counterpart Financing | - | 77,546,973.48 | - | 884,000,000.00 | 93,727,235.98 | 10.60 |
| 1.无偿配套资金 Appropriation Funds | - | 77,546,973.48 | - | 884,000,000.00 | 93,727,235.98 | 10.60 |
| (1)国家拨款 Appropriation Funds | - | 19,849,598.65 | - | - | 26,233,416.50 | - |
| （2）单位自筹 Unit Self Financing | - | 57,697,374.83 | - | - | 67,493,819.48 | - |
| 2.其他 Others | - | 0.00 | - | - | 0.00 | - |
| 资金运用合计（按项目内容） Total Application of Funds (by Project Component) | - | 79,041,297.66 | - | - | 110,479,735.96 | - |
| 新能源-1.保利东李社区改造商业项目能源站工程 New Energy co.- 1.Baoli Dongli Community Renovation of commercial project energy station project | - | 1,900,836.12 | - | - | 7,239,671.89 | - |
| 新能源-2.12501工程供热项目 New Energy co.- 2. 12501 Engineering Heating Project | - | 84,850.66 | - | - | 1,310,680.97 | - |
| 新能源-3.李村河污水处理厂污水源热泵项目（绿地欢乐滨海城商业办公楼项目供热工程） New Energy co.- 3. Licun River Sewage Treatment Plant Sewage Source Heat Pump Project（Sewage Source of the First-Stage Project Greenland Happy Binhai City ） | - | 1,681,818.18 | - | - | 4,699,820.39 | - |
| 新能源-4.李村河污水处理厂可再生能源综合利用项目 New Energy co.- 4.Licunhe Sewage treatment plant renewable energy comprehensive utilization project | - | 86,433.28 | - | - | 86,433.28 | - |
| 新能源-5.青岛智能低碳区域能源系统改扩建项目（待摊） New Energy co.- 5.Qingdao Smart Low-Carbon District Energy Project | - | 1,468,573.31 | - | - | 1,468,573.31 | - |
| 泰能热电-1.李村河污水处理厂污水源热泵工程 Tai neng thermal power co.- 1. Licun Sewage Treatment Plant Sewage Source Heat Pump Project | - | -761,130.24 | - | - | 1,576,616.00 | - |
| 泰能热电-2.保利东李社区改造商业项目能源站工程 Tai neng thermal power co.- 2. Poly Dongli Community Renovation Commercial Project Energy Project | - | -1,310,277.48 | - | - | 10,725,174.63 | - |
| 泰能热电-3.胜利花园小区燃气锅炉供热项目 Tai neng thermal power co.- 3. Gas Boiler Heating Project of Victory Garden Community | - | 742,471.69 | - | - | 775,851.23 | - |
| 泰能热电-4.海乐府供热项目 Tai neng thermal power co.- 4. Heating Project of Hailefu Community | - | 595,286.93 | - | - | 4,187,990.72 | - |
| 泰能热电-5.青岛欣德远景创业中心清洁能源供热工程 Tai neng thermal power co.- 5. Clean Energy Heating Project of Qingdao Xinde Vision Center | - | 258,159.08 | - | - | 2,764,894.52 | - |
| 泰能热电-6.文沁苑小区换热站内增设燃气保供锅炉项目 Tai neng thermal power co. - 6. Additional Gas Supply Boiler Projects in Heat Exchange Stations of Wenqinyuan Community | - | 629,352.84 | - | - | 668,557.62 | - |
| 泰能热电-7.海尔鼎世华府小区换热站内增设燃气保供锅炉项目 Tai neng thermal power co.- 7. Additional Gas Supply Boiler Projects in Heat Exchange Stations of Haier Dingshihuafu Community | - | -21,725.56 | - | - | 12,615.14 | - |
| 泰能热电-8.中海国际润园换热站内增设燃气保供锅炉项目 Tai neng thermal power co.- 8. Additional Gas Supply Boiler Projects in Heat Exchange Stations of China Shipping International Ruiyuan Community | - | 653,907.38 | - | - | 654,868.54 | - |
| 泰能热电-9.项目实施咨询服务 Tai neng thermal power co.- 9. Project Implementation Consulting Services | - | -18,043.54 | - | - | 0.00 | - |
| 泰能热电-10.青岛智能低碳区域能源系统改扩建工程（待摊） Tai neng thermal power co. 10. Qingdao Smart Low-Carbon District Energy Project | - | 2,454,296.83 | - | - | 2,463,319.47 | - |
| 泰能热电-11.社会主义学院燃气锅炉改造项目 Tai neng thermal power co.- 11. Gas Boiler Renovation Project in College of Socialism | - | 198,233.84 | - | - | 420,294.88 | - |
| 泰能热电-12.供热运行智能网络管理系统 Tai neng thermal power co.-12. Heating Operation Intelligent Network Management System | - | 3,692,095.76 | - | - | 3,941,344.10 | - |
| 泰能热电-13.人防空间地热泵及太阳能供暖示范项目 Tai neng thermal power co.-13. Civil Air Defense Geothermal Pump and Solar Heating Demonstration Project | - | -43,045.02 | - | - | 0.00 | - |
| 泰能热电-14.供热分公司平衡阀改造 Tai neng thermal power co.-14. Heating branch company balance valve transformation | - | 94,147.20 | - | - | 94,147.20 | - |
| 泰能热电-15. 供热分公司水泵 Tai neng thermal power co.-15.Heating branch water pump | - | 646,496.23 | - | - | 646,496.23 | - |
| 泰能热电-16. 洛东小区（管道改造） Tai neng thermal power co.-16.Luodong Community (Pipeline Reconstruction) | - | 386,674.82 | - | - | 386,674.82 | - |
| 泰能热电-17.临时调峰锅炉Temporary peak-shaving boiler | - | 1,594,562.00 | - | - | 1,594,562.00 | - |
| 金泓热电-1.李沧区东部清洁能源供热项目 Jinhong thermal power co.-1. Clean Energy Heating Project in Licang Eastern District | - | 0.00 | - | - | 121,334.15 | - |
| 能源热电-1.青岛金泓热电有限公司二厂烟气余热利用项目 Energy thermal power co.-1.Flue Gas Waste Heat Utilization Project of Qingdao Jinhong Second Thermal Power Co., Ltd. | - | 323,053.49 | - | - | 323,053.49 | - |
| 能源热电-2.青岛金泓热电有限公司三厂烟气余热利用项目 Energy thermal power co.-2.Flue Gas Waste Heat Utilization Project of Qingdao Jinhong Third Thermal Power Co., Ltd. | - | 14,563.11 | - | - | 14,563.11 | - |
| 后海热电及沧海新城热力-1.后海能源岛项目 Houhai thermal power co.-1. Houhai Energy Island Project | - | 260,528.41 | - | - | 802,878.42 | - |
| 后海热电及沧海新城热力-2.湾头馨苑B区混水站及一级网 Houhai thermal power co.-2. Wantouxinyuan District B mixing station and primary network | - | 30,185.84 | - | - | 30,185.84 | - |
| 后海热电及沧海新城热力-3.帝都嘉园一级网及混水站供热工程 Houhai thermal power co.-3. Didoujianyuan Primary Network and Water Mixing Station Heating Project | - | 1,112,072.35 | - | - | 1,112,072.35 | - |
| 后海热电及沧海新城热力-4.南岭商品房一级网及混水站供热工程 Houhai thermal power co.-4. Nanling Commercial Housing Primary Network and Water Mixing Station Heating Project | - | 1,304,916.82 | - | - | 1,304,916.82 | - |
| 后海热电及沧海新城热力-5.海信南岭风情混水站及一级网供热工程 Houhai thermal power co.-5. Hisense Nanling Fengqing Mixing Station and Primary Network Heating Project | - | 1,279,290.44 | - | - | 1,279,290.44 | - |
| 后海热电及沧海新城热力-6.中南世纪城回迁房混水站及一级网供热工程 Houhai thermal power co.-6.Zhongnan Shiji City Relocation House Water Mixing Station and Primary Network Heating Project | - | 2,040,531.89 | - | - | 2,040,531.89 | - |
| 后海热电及沧海新城热力-7.坊子街安置房混水站及红线内一级网供热工程 Houhai thermal power co.-7.Fangzi Street resettlement house mixing station and red line internal network heating project | - | 1,197,445.95 | - | - | 1,197,445.95 | - |
| 后海热电及沧海新城热力-8.御景山庄一级网及混水站供热工程 Houhai thermal power co.-8.Yujingshanzhuang Primary network and water mixing station heating project | - | 2,148,635.86 | - | - | 2,148,635.86 | - |
| 后海热电及沧海新城热力-9.中南世纪城商品房混水站及一级网改造工程 Houhai thermal power co.-9.Zhongnan Shiji City Commercial Housing Water Mixing Station and Primary Network Reconstruction Project | - | 1,636,286.32 | - | - | 1,636,286.32 | - |
| 后海热电及沧海新城热力-10.湘潭路（重庆路以东）一级网供热工程 Houhai thermal power co.-10.Xiangtan Road (east of Chongqing Road) primary network heating project | - | 1,413,978.86 | - | - | 1,413,978.86 | - |
| 后海热电及沧海新城热力-11.楼山后社区一级网及混水站供热工程 Houhai thermal power co.-11.Loushanhou Community primary network and water mixing station heating project | - | 1,237,411.27 | - | - | 1,237,411.27 | - |
| 后海热电及沧海新城热力-12.山水嘉园区域加装临时分布式燃气热水机组供热工程 Houhai thermal power co.-12.Shanshuijiayuan district installation of temporary distributed gas hot water unit heating project | - | 5,373,171.9 | - | - | 5,373,171.9 | - |
| 后海热电及沧海新城热力-13.遵义路（文昌路-李沧区界）供热工程 Houhai thermal power co.-13.Zunyi Road (Wenchang Road - Licang District Boundary) Heating Project | - | 688,902.91 | - | - | 688,902.91 | - |
| 后海热电及沧海新城热力-14.印象湾一期一级网供热工程 Houhai thermal power co.-14.Yinxiangwan Phase I Primary Network Heating Project | - | 1,076,934.52 | - | - | 1,076,934.52 | - |
| 后海热电及沧海新城热力-15.十梅庵别墅区域加装临时分布式燃气热水机组 Houhai thermal power co.-15.Shimeian villa area installation of temporary distributed gas hot water unit | - | 396,104.68 | - | - | 396,104.68 | - |
| 后海热电及沧海新城热力-16.湾头老社区A区混水站及一级网供热工程 Houhai thermal power co.-16.Wantoulao Community Area A Water Mixing Station and Primary Network Heating Project | - | 87,957.97 | - | - | 87,957.97 | - |
| 后海热电及沧海新城热力-17.湘潭路（南北路）一级网供热工程 Houhai thermal power co.-17.Xiangtan Road (South-North Road) primary network heating project | - | 907,569.48 | - | - | 907,569.48 | - |
| 后海热电及沧海新城热力-18.规划三号线一级网供热工程 Houhai thermal power co.-18.Planning the third-line primary network heating project | - | 4,084,713.85 | - | - | 4,084,713.85 | - |
| 后海热电及沧海新城热力-19.大枣园老社区一级网及混水站供热工程 Houhai thermal power co.-19.Dazaoyuan old community primary network and water mixing station heating project | - | 1,169,328.41 | - | - | 1,169,328.41 | - |
| 后海热电及沧海新城热力-20.刘家社区混水站及一级网供热工程 Houhai thermal power co.-20.Liujia Community Water Mixing Station and Primary Network Heating Project | - | 1,884,506.35 | - | - | 1,884,506.35 | - |
| 后海热电及沧海新城热力-21.南岭风情-鑫水家园区域加装临时分布式燃气热水机组供热工程 Houhai thermal power co.-21.Nanlingfengqing-xinshuijiayuan district installation of temporary distributed gas hot water unit | - | 4,057,525.63 | - | - | 4,057,525.63 | - |
| 后海热电及沧海新城热力-22.天泰迦南美地区域加装临时分布式燃气热水机组供热项目 Houhai thermal power co.-22.Tiantaijiananmeidi district installation of temporary distributed gas hot water unit | - | 4,771,501.68 | - | - | 4,771,501.68 | - |
| 后海热电及沧海新城热力-23.李沧区中西部区域供热管网建设工程－遵义路供热管道（四流北路-重庆路）顶管、曲源路高温热水管道（重庆路-遵义路）、遵义路高温热水管道（曲源路-文昌路）、文昌路高温热水管道 Houhai thermal power co.-23.Licang district Midwestern district heating pipe network construction project-Zunyi Road Heating Pipeline (Siliu North Road - Chongqing Road) Pipe Jacking, Quyuan Road High Temperature Hot Water Pipeline (Chongqing Road - Zunyi Road), Zunyi Road High Temperature Hot Water Pipeline (Quyuan Road - Wenchang Road), Wenchang Road High Temperature Hot water pipe | - | 22,190,013.22 | - | - | 22,190,013.22 | - |
| 硅谷热电-1.蓝色硅谷Ⅰ号能源站 Guigu thermal power co.-1. Blue Guigu Energy station #1 | - | 0.00 | - | - | 222,445.93 | - |
| 硅谷热电-2.新民社区供热配套工程锅炉房 Guigu thermal power co.-2. Xinmin community Heating supporting boiler house | - | 1,789,106.50 | - | - | 1,789,106.50 | - |
| 硅谷热电-3.青岛智能低碳区域能源系统改扩建项目（待摊） Guigu thermal power co.-3. Qingdao Smart Low-Carbon District Energy Project | - | 395,799.15 | - | - | 395,799.15 | - |
| 能源集团-1.青岛智能低碳区域能源系统改扩建项目（待摊） Energy Group - Qingdao Smart Low-Carbon District Energy Projec | - | 152,304.42 | - | - | 0.00 | - |
| 能源集团-2.供热网络控制和计费系统集团本部部分 Energy Group -2.Heating network control and billing system group part | - | 1,002,982.07 | - | - | 1,002,982.07 | - |
| 差异 Difference | - | 51,005,190.83 | - | - | 68,418,015.03 | - |
| 1. 应收款变化 Change in Receivables | - | 19,547,738.74 | - | - | 21,891,782.07 | - |
| 2. 应付款变化 Change in Payables | - | -13,572,403.21 | - | - | -22,408,022.15 | - |
| 3. 货币资金变化 Change in Cash and Bank | - | 24,085,624.65 | - | - | 44,689,996.90 | - |
| 4. 其它 Other | - | 20,944230.65 | - | - | 24,244,258.21 | - |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2018年12月31日

（For the period ended December 31,2018）

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

编报单位：青岛能源集团有限公司                                                                                                  货币单位：人民币元

Prepared by: Qingdao Energy Group                                                                                                 Currency Unit: RMB Yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred |  |  |  | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 新能源-1.保利东李社区改造商业项目能源站工程 New Energy co.- 1.Baoli Dongli Community Renovation of commercial project energy station project | 7,239,671.89 | 0.00 | 0.00 | 0.00 | 0.00 | 7,239,671.89 | 0.00 | 0.00 |
| 新能源-2.12501工程供热项目 New Energy co.- 2. 12501 Engineering Heating Project | 1,310,680.97 | 0.00 | 0.00 | 0.00 | 0.00 | 1,310,680.97 | 0.00 | 0.00 |
| 新能源-3.李村河污水处理厂污水源热泵项目（绿地欢乐滨海城商业办公楼项目供热工程） New Energy co.- 3. Licun River Sewage Treatment Plant Sewage Source Heat Pump Project（Sewage Source of the First-Stage Project Greenland Happy Binhai City ） | 4,699,820.39 | 0.00 | 0.00 | 0.00 | 0.00 | 4,699,820.39 | 0.00 | 0.00 |
| 新能源-4.李村河污水处理厂可再生能源综合利用项目 New Energy co.- 4.Licunhe Sewage treatment plant renewable energy comprehensive utilization project | 86,433.28 | 0.00 | 0.00 | 0.00 | 0.00 | 86,433.28 | 0.00 | 0.00 |
| 新能源-5.青岛智能低碳区域能源系统改扩建项目（待摊） New Energy co.- 5.Qingdao Smart Low-Carbon District Energy Project | 1,468,573.31 | 0.00 | 0.00 | 0.00 | 0.00 | 1,468,573.31 | 0.00 | 0.00 |
| 泰能热电-1.李村河污水处理厂污水源热泵工程 Tai neng thermal power co.- 1. Licun Sewage Treatment Plant Sewage Source Heat Pump Project | 1,576,616.00 | 0.00 | 0.00 | 0.00 | 0.00 | 1,576,616.00 | 0.00 | 0.00 |
| 泰能热电-2.保利东李社区改造商业项目能源站工程 Tai neng thermal power co.- 2. Poly Dongli Community Renovation Commercial Project Energy Project | 10,725,174.63 | 0.00 | 0.00 | 0.00 | 0.00 | 10,725,174.63 | 0.00 | 0.00 |
| 泰能热电-3.胜利花园小区燃气锅炉供热项目 Tai neng thermal power co.- 3. Gas Boiler Heating Project of Victory Garden Community | 775,851.23 | 0.00 | 0.00 | 0.00 | 0.00 | 775,851.23 | 0.00 | 0.00 |
| 泰能热电-4.海乐府供热项目 Tai neng thermal power co.- 4. Heating Project of Hailefu Community | 4,187,990.72 | 4,187,990.72 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-5.青岛欣德远景创业中心清洁能源供热工程 Tai neng thermal power co.- 5. Clean Energy Heating Project of Qingdao Xinde Vision Center | 2,764,894.52 | 2,764,894.52 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-6.文沁苑小区换热站内增设燃气保供锅炉项目 Tai neng thermal power co. - 6. Additional Gas Supply Boiler Projects in Heat Exchange Stations of Wenqinyuan Community | 668,557.62 | 0.00 | 0.00 | 0.00 | 0.00 | 668,557.62 | 0.00 | 0.00 |
| 泰能热电-7.海尔鼎世华府小区换热站内增设燃气保供锅炉项目 Tai neng thermal power co.- 7. Additional Gas Supply Boiler Projects in Heat Exchange Stations of Haier Dingshihuafu Community | 12,615.14 | 0.00 | 0.00 | 0.00 | 0.00 | 12,615.14 | 0.00 | 0.00 |
| 泰能热电-8.中海国际润园换热站内增设燃气保供锅炉项目 Tai neng thermal power co.- 8. Additional Gas Supply Boiler Projects in Heat Exchange Stations of China Shipping International Ruiyuan Community | 654,868.54 | 0.00 | 0.00 | 0.00 | 0.00 | 654,868.54 | 0.00 | 0.00 |
| 泰能热电-9.青岛智能低碳区域能源系统改扩建工程（待摊） Tai neng thermal power co. 10. Qingdao Smart Low-Carbon District Energy Project | 2,463,319.47 | 0.00 | 0.00 | 0.00 | 0.00 | 2,463,319.47 | 0.00 | 0.00 |
| 泰能热电-10.社会主义学院燃气锅炉改造项目 Tai neng thermal power co.- 11. Gas Boiler Renovation Project in College of Socialism | 420,294.88 | 0.00 | 0.00 | 0.00 | 0.00 | 420,294.88 | 0.00 | 0.00 |
| 泰能热电-11.供热运行智能网络管理系统 Tai neng thermal power co.-12. Heating Operation Intelligent Network Management System | 3,941,344.10 | 0.00 | 0.00 | 0.00 | 0.00 | 3,941,344.10 | 0.00 | 0.00 |
| 泰能热电-12.供热分公司平衡阀改造 Tai neng thermal power co.-14. Heating branch company balance valve transformation | 94,147.20 | 0.00 | 0.00 | 0.00 | 0.00 | 94,147.20 | 0.00 | 0.00 |
| 泰能热电-13. 供热分公司水泵 Tai neng thermal power co.-15.Heating branch water pump | 646,496.23 | 0.00 | 0.00 | 0.00 | 0.00 | 646,496.23 | 0.00 | 0.00 |
| 泰能热电-14. 洛东小区（管道改造） Tai neng thermal power co.-16.Luodong Community (Pipeline Reconstruction) | 386,674.82 | 0.00 | 0.00 | 0.00 | 0.00 | 386,674.82 | 0.00 | 0.00 |
| 泰能热电-15. 临时调峰锅炉 Temporary peak-shaving boiler | 1,594,562.00 | 0.00 | 0.00 | 0.00 | 0.00 | 1,594,562.00 | 0.00 | 0.00 |
| 金泓热电-1.李沧区东部清洁能源供热项目 Jinhong thermal power co.-1. Clean Energy Heating Project in Licang Eastern District | 121,334.15 | 0.00 | 0.00 | 0.00 | 0.00 | 121,334.15 | 0.00 | 0.00 |
| 能源热电-1.青岛金泓热电有限公司二厂烟气余热利用项目 Energy thermal power co.-1.Flue Gas Waste Heat Utilization Project of Qingdao Jinhong Second Thermal Power Co., Ltd. | 323,053.49 | 0.00 | 0.00 | 0.00 | 0.00 | 323,053.49 | 0.00 | 0.00 |
| 能源热电-2.青岛金泓热电有限公司三厂烟气余热利用项目 Energy thermal power co.-2.Flue Gas Waste Heat Utilization Project of Qingdao Jinhong Third Thermal Power Co., Ltd. | 14,563.11 | 0.00 | 0.00 | 0.00 | 0.00 | 14,563.11 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-1.后海能源岛项目 Houhai thermal power co.-1. Houhai Energy Island Project | 802,878.42 | 0.00 | 0.00 | 0.00 | 0.00 | 802,878.42 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-2.湾头馨苑B区混水站及一级网 Houhai thermal power co.-2. Wantouxinyuan District B mixing station and primary network | 30,185.84 | 0.00 | 0.00 | 0.00 | 0.00 | 30,185.84 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-3.帝都嘉园一级网及混水站供热工程 Houhai thermal power co.-3. Didoujianyuan Primary Network and Water Mixing Station Heating Project | 1,112,072.35 | 1,112,072.35 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-4.南岭商品房一级网及混水站供热工程 Houhai thermal power co.-4. Nanling Commercial Housing Primary Network and Water Mixing Station Heating Project | 1,304,916.82 | 1,304,916.82 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-5.海信南岭风情混水站及一级网供热工程 Houhai thermal power co.-5. Hisense Nanling Fengqing Mixing Station and Primary Network Heating Project | 1,279,290.44 | 1,279,290.44 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-6.中南世纪城回迁房混水站及一级网供热工程 Houhai thermal power co.-6.Zhongnan Shiji City Relocation House Water Mixing Station and Primary Network Heating Project | 2,040,531.89 | 2,040,531.89 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-7.坊子街安置房混水站及红线内一级网供热工程 Houhai thermal power co.-7.Fangzi Street resettlement house mixing station and red line internal network heating project | 1,197,445.95 | 1,197,445.95 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-8.御景山庄一级网及混水站供热工程 Houhai thermal power co.-8.Yujingshanzhuang Primary network and water mixing station heating project | 2,148,635.86 | 2,148,635.86 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-9.中南世纪城商品房混水站及一级网改造工程 Houhai thermal power co.-9.Zhongnan Shiji City Commercial Housing Water Mixing Station and Primary Network Reconstruction Project | 1,636,286.32 | 1,636,286.32 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-10.湘潭路（重庆路以东）一级网供热工程 Houhai thermal power co.-10.Xiangtan Road (east of Chongqing Road) primary network heating project | 1,413,978.86 | 1,413,978.86 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-11.楼山后社区一级网及混水站供热工程 Houhai thermal power co.-11.Loushanhou Community primary network and water mixing station heating project | 1,237,411.27 | 1,237,411.27 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-12.山水嘉园区域加装临时分布式燃气热水机组供热工程 Houhai thermal power co.-12.Shanshuijiayuan district installation of temporary distributed gas hot water unit heating project | 5,373,171.90 | 5,373,171.90 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-13.遵义路（文昌路-李沧区界）供热工程 Houhai thermal power co.-13.Zunyi Road (Wenchang Road - Licang District Boundary) Heating Project | 688,902.91 | 0.00 | 0.00 | 0.00 | 0.00 | 688,902.91 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-14.印象湾一期一级网供热工程 Houhai thermal power co.-14.Yinxiangwan Phase I Primary Network Heating Project | 1,076,934.52 | 1,076,934.52 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-15.十梅庵别墅区域加装临时分布式燃气热水机组 Houhai thermal power co.-15.Shimeian villa area installation of temporary distributed gas hot water unit | 396,104.68 | 0.00 | 0.00 | 0.00 | 0.00 | 396,104.68 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-16.湾头老社区A区混水站及一级网供热工程 Houhai thermal power co.-16.Wantoulao Community Area A Water Mixing Station and Primary Network Heating Project | 87,957.97 | 0.00 | 0.00 | 0.00 | 0.00 | 87,957.97 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-17.湘潭路（南北路）一级网供热工程 Houhai thermal power co.-17.Xiangtan Road (South-North Road) primary network heating project | 907,569.48 | 907,569.48 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-18.规划三号线一级网供热工程 Houhai thermal power co.-18.Planning the third-line primary network heating project | 4,084,713.85 | 4,084,713.85 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-19.大枣园老社区一级网及混水站供热工程 Houhai thermal power co.-19.Dazaoyuan old community primary network and water mixing station heating project | 1,169,328.41 | 1,169,328.41 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-20.刘家社区混水站及一级网供热工程 Houhai thermal power co.-20.Liujia Community Water Mixing Station and Primary Network Heating Project | 1,884,506.35 | 1,884,506.35 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-21.南岭风情-鑫水家园区域加装临时分布式燃气热水机组供热工程 Houhai thermal power co.-21.Nanlingfengqing-xinshuijiayuan district installation of temporary distributed gas hot water unit | 4,057,525.63 | 4,057,525.63 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-22.天泰迦南美地区域加装临时分布式燃气热水机组供热项目 Houhai thermal power co.-22.Tiantaijiananmeidi district installation of temporary distributed gas hot water unit | 4,771,501.68 | 4,771,501.68 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-23.李沧区中西部区域供热管网建设工程－遵义路供热管道（四流北路-重庆路）顶管、曲源路高温热水管道（重庆路-遵义路）、遵义路高温热水管道（曲源路-文昌路）、文昌路高温热水管道 Houhai thermal power co.-23.Licang district Midwestern district heating pipe network construction project-Zunyi Road Heating Pipeline (Siliu North Road - Chongqing Road) Pipe Jacking, Quyuan Road High Temperature Hot Water Pipeline (Chongqing Road - Zunyi Road), Zunyi Road High Temperature Hot Water Pipeline (Quyuan Road - Wenchang Road), Wenchang Road High Temperature Hot water pipe | 22,190,013.22 | 0.00 | 0.00 | 0.00 | 0.00 | 22,190,013.22 | 0.00 | 0.00 |
| 硅谷热电-1.蓝色硅谷Ⅰ号能源站 Guigu thermal power co.-1. Blue Guigu Energy station #1 | 222,445.93 | 0.00 | 0.00 | 0.00 | 0.00 | 222,445.93 | 0.00 | 0.00 |
| 硅谷热电-2.新民社区供热配套工程锅炉房 Guigu thermal power co.-2. Xinmin community Heating supporting boiler house | 1,789,106.50 | 0.00 | 0.00 | 0.00 | 0.00 | 1,789,106.50 | 0.00 | 0.00 |
| 硅谷热电-3.青岛智能低碳区域能源系统改扩建项目（待摊） Guigu thermal power co.-3. Qingdao Smart Low-Carbon District Energy Project | 395,799.15 | 0.00 | 0.00 | 0.00 | 0.00 | 395,799.15 | 0.00 | 0.00 |
| 能源集团-2.供热网络控制和计费系统集团本部部分 Energy Group -2.Heating network control and billing system group part | 1,002,982.07 | 1,002,982.07 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 合计 Total | 110,479,735.96 | 44,651,688.89 | 0.00 | 0.00 | 0.00 | 65,828,047.07 | 0.00 | 0.00 |

（三）贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2018年12月31日

（For the period ended December 31,2018）

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

编报单位：青岛能源集团有限公司                                                                  货币单位：美元/人民币元

Prepared by: Qingdao Energy Group                                                                  Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount 美元 USD | 本年度提款数 Current-period Withdrawals |  | 累计提款数 Cumulative Withdrawals |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| 1. 工程 Civil Works | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 2. 货物 Goods | 129,000,000.00 | 5,409,738.17 | 38,773,115.01 | 5,409,738.17 | 38,773,115.01 |
| 3. 培训 Training | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 4. 咨询服务 Consulting Service | 1,000,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 5. 专用账户 Special Account | 0.00 | 2,000,000.00 | 13,726,400.00 | 7,000,000.00 | 46,397,400.00 |
| 总计 Total | 130,000,000.00 | 7,409,738.17 | 52,499,515.01 | 12,409,738.17 | 85,170,515.01 |

（四）专用账户报表

iv. Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2018年12月31日

（For the period ended December 31,2018）

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

贷款号：3358-PRC

Loan No.	3358-PRC

编报单位：青岛市财政局

Prepared by: Qingdao Municipal Financial Bureau

开户银行名称：中国银行青岛山东路支行营业部

Depository Bank: Shangdao Road Sub-Branch, Qingdao Branch, Bank of China.

账号：235132098191

Account No. : 235132098191

货币种类：美元

Currency: USD

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金 额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 3,154,330.95 |
| 增加： Add: |  |
| 本期亚行回补总额 Total Amount Deposited this Period by ADB | 7,409,738.17 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 1,431.91 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | 0.00 |
| 减少： Deduct: |  |
| 本期支付总额 Total Amount Withdrawn this Period | 4,205,804.78 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | 0.00 |
| 期末余额 Ending Balance | 6,359,696.25 |

（后续To be continued）

| B部分：专用账户调节 Part B-Account Reconciliation |  | 金 额 Amount |
| --- | --- | --- |
| 1. 亚行首次存款总额 Amount Advanced by ADB |  | 7,000,000.00 |
| 减少： Deduct: |  |  |
| 2. 亚行回收总额 Total Amount Recovered by ADB |  | 0.00 |
| 3. 本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period |  | 7,000,000.00 |
| 4. 专用账户期末余额 Ending Balance of Special Account |  | 6,359,696.25 |
| 增加： Add: |  |  |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  | 0.00 |
| 申请书号 Application No. | 金额 Amount |  |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period |  | 642,754.46 |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) |  | 0.00 |
| 减少： Deduct: |  |  |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) |  | 2,450.71 |
| 9. 本期期末专用账户首次存款净额 Total Advance to the Special Account Accounted for at the End of this Period |  | 7,000,000.00 |

（五）财务报表附注

财务报表附注

1.项目概况

青岛智能低碳区域能源系统改扩建项目贷款号为3358-PRC，旨在青岛市通过降低排放，改善公共卫生和地区能源利用效率。项目协议于2016年4月13日签订，2016年8月2日生效，预计2021年6月30日前关闭。项目计划总投资为人民币1,680,000,000.00元，其中亚洲开发银行贷款总额为130,000,000.00美元。

2. 财务报表编制范围

本财务报表的编制范围包括青岛能源集团有限公司及其下属6个公司的财务报表及青岛市财政局专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《财政部关于统一亚洲开发银行贷款项目会计核算办法的通知》（财国际〔2005〕6号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 按照中国人民银行2018年12月28日汇率，即USD1=人民币6.8632元。

4.报表科目说明

4.1项目支出

2018年1月1日至2018年12月31日，项目支出人民币79,041,297.66元，累计支出人民币110,479,735.96元，占总投资计划的6.58%。

4.2货币资金

2018年12月31日货币资金余额为人民币44,689,996.90元，其中专用账户存款折合人民币43,647,867.30元。

4.3预付及应收款

2018年12月31日余额为人民币21,891,782.07元，主要是青岛泰能新能源有限公司应收的财政配套费人民币8,040,000.00元，青岛泰能硅谷燃气热电有限公司应收配套费人民币7,724,310.00元。

4.4项目拨款

2018年12月31日余额为人民币93,727,235.98元，其中青岛市到位的配套资金人民币26,233,416.50元；青岛能源集团有限公司的自筹资金人民币67,493,819.48元。

4.5项目借款

2018年12月31日余额为人民币85,170,515.01元，其中：亚洲开发银行贷款额为12,409,738.17美元，折合人民币85,170,515.01元。

截至2018年12月31日，累计提取世界银行贷款资金12,409,738.17美元，占贷款总额的9.55%。

4.6应付款

2018年12月31日余额为人民币22,408,022.15元，主要为青岛泰能工程股份有限公司及青岛金悦建筑工程有限公司工程款。

4.7未交款

2017年12月31日余额人民币-11,965,667.72元，主要是增值税进项税额留底。

5.专用账户使用情况

本项目专用账户设在中国银行山东路支行营业部，账号为235132098191，币种为美元。专用账户2017年首次存款5,000,000.00美元。2018年年初余额3,154,330.95美元，本年度提款7,409,738.17美元， 利息收入1,431.91美元，本年度支付4,205,804.78美元，年末余额6,359,696.25美元。

6.其他需要说明的事项

6.1买卖设备：依据亚行贷款协议，亚行规定青岛能源集团有限公司为贷款主体。根据《青岛能源集团有限公司党政联席会会议纪要》〔2017年第33期〕确定集团公司作为贷款的借款人，各项目单位是设备的使用人及服务的受益人。青岛能源集团有限公司采用先买进设备然后再以相同的价格卖给下属子公司的方式运用亚行贷款。从供应商处购买设备发生增值税额进项额，集团以相同的价格卖给下属子公司产生增值税销项额，同时结转成本，因此在这个环节增值税进项与销项抵消为零。

6.2期间费用：青岛能源集团有限公司产生的亚行利息费用，承诺费进入财务费用，其他的中介费与差旅费等进入管理费用。为了亚行各有关项目成本的完整性，要对产生期间费用进行分摊，集团采用主营业务收入与费用相抵的方式，在年末归集相关费用，并对运用亚行资金的各个项目单位以服务费的形式进行分摊，在此环节增值税销项计入到应交税金科目。

6.3项目计划额：该项目的分项及子项内容较多，且涉及供热区域内多家用热小区，由于各个项目的批复及建设时间不一致，未能有明确的主体建筑建设进度计划，故未列出年度能源配套项目计划额。资金运用所列示项目属于亚行贷款项目主体项目的子项目，计划额未在项目进度表中单独列出。

6.4本年项目调整：根据《青岛能源集团有限公司清洁能源上市会议纪要》 “青岛泰能新能源有限公司作为青岛能源泰能热电有限公司清洁能源业务的开发主体，承接其清洁能源业务开发职责”的要求，青岛能源泰能热电有限公司将李村河污水处理厂污水源热泵工程及保利东李社区改造商业项目能源站工程相关资产转至青岛泰能新能源有限公司对应的亚行项目中；青岛能源泰能热电有限公司的项目实施咨询服务和人防空间地热泵及太阳能供暖示范项目为青岛能源集团有限公司分摊的亚行费用，根据青岛能源集团有限公司亚行待摊费用科学统一分摊的要求，将上述两个项目的费用转入至青岛能源泰能热电有限公司的青岛智能低碳区域能源系统改扩建项目（待摊）。

## v. Notes to the Financial Statements

Notes to the Financial Statements

1. Project overview

The Loan No. of Qingdao Smart Low-Carbon District Energy Project is 3358-PRC. It aims to improve public health and regional energy efficiency by reducing emissions. The Project Agreement was signed on April 13, 2016 and came into effect on August 2, 2016. The account of the project will be closed before June 30, 2021. The total investment plan of the project was RMB1,680,000 yuan, among which the total Asia Development Bank loan  amount was USD130,000,000.

2. Consolidation Scope of the financial statements

Consolidation scope of the financial statements covers the financial statements of Qingdao Energy Group and it’s six subsidiaries, as well as the Special Account set in the Qingdao Municipal Finance Bureau.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of the Notice of Unifying Accounting Measures for ADB Loan Projects by Ministry of Finance of the PRC (CaiGuoJi [2005] No. 6).

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 The exchange rate adopted in the financial statements was the exchange rate on December 28, 2018 of the People's Bank of China, which is USD1= RMB6.8632 yuan.

4. Explanation of Subjects

4.1 Total Project expenditures

From January 1, 2018 to December 31, 2018, the project expenditure was RMB79,041,297.66 yuan, and the cumulative expenditures were RMB110,479,735.96 yuan, which accounted for 6.58% of the total investment plan.

4.2 Cash and bank

On December 31, 2018, the balance was RMB44,689,996.90 yuan. And the funds in the Special Account were converted to RMB43,647,867.30 yuan.

4.3 Prepaid and Receivable

Its balance on December 31, 2018 was RMB21,891,782.07 yuan, including the receivable financial supporting funds RMB8,040,000.00 yuan of Qingdao Taineng New Energy Co., Ltd and the receivable supporting funds RMB7,724,310.00 yuan of Qingdao Taineng Guigu Thermal power Co., Ltd.

4.4 Project Appropriation Funds

The balance on December 31, 2018 was RMB93,727,235.98 yuan, including financial supporting funds RMB26,233,416.50 yuan provided by Qingdao Municipal Government and RMB67,493,819.48 yuan raised by QEG.

4.5 Project loan

The balance on December 31, 2018 was RMB85,170,515.01 yuan, including the ADB loan USD12,409,738.17, equivalent to RMB85,170,515.01 yuan.

By the end of December 31, 2018, accumulated USD12,409,738.17 of the ADB loan had been withdrawn , accounting for 9.55% of the total.

4.6 Payables

The balance on December 31, 2018 was RMB22,408,022.15 yuan, mainly payable civil works to Qingdao Taineng Engineering Co., Ltd and Qingdao Jinyue Construction Engineering Co., Ltd.

4.7 Unpaid expenses

The balance on December 31, 2018 was RMB-11,965,667.72 yuan, which is mainly VAT input tax reserve.

5. Special Account

The Special Account of this project is set in Shangdonglu Sub-Branch, Qingdao Branch, Bank of China, with the account number of 235132098191, and USD as currency Unit. The initial Deposit of the Special Account is USD5,000,000.00. The beggining balance of 2018 was USD3,154,330.95 and Current-Period withdrawals was USD7,409,738.17. This year the interest earned was USD1,431.91 and the disbursement was USD4,205,804.78. Thus, the ending balance was USD6,359,696.25.

6. Other Explanation for the Financial Statements

6.1 Purchase and sale of equipment: QEG is taken by ADB as the loan subject under the ADB loan agreement. According to the Minutes of the Party-Government Meeting of QEG (issue 33, 2017), the group company is determined as the borrower, and the project organizations as the users of equipments and beneficiaries of services. QEG firstly purchases equipment, and then sells to its subsidiaries at the same prices for use of ADB loan. Purchase of equipments from suppliers will generate VAT input tax, sale to subsidiaries at the same prices will result in VAT output tax, and cost is carried over at the same time. Therefore, VAT input and output are offset to zero in this process.

6.2 Period expenses: ADB interest expense and commitment fee incurred by QEG are recorded in financial expenses, while other agency fee and traveling expenses in administrative expenses. Period expenses should be amortized to ensure integrity of relevant project costs of ADB. Main business income and expenses are offset for collection of relevant expenses at the year end, and the expenses are amortized to project organizations using ADB funds in the form of service fee. In this process, VAT output is recorded in the item tax payable.

6.3 Planned project amount: The project includes a number of sub-projects and relates to various communities in the heating area. As the time of approval and construction of various sub-projects is inconsistent and there is no defined construction schedule for the main building, the planned annual amount for the energy supporting project is not listed. For the project listed in use of funds, a sub-project of the main ADB loan project, the planned amount is not separately listed in the project component.

6.4 Adjustment of items in this year: According to the requirement “as the developer of clean energy business of Qingdao Taineng Thermal power Co., Ltd, Qingdao Taineng New Energy Co., Ltd assumes the responsibility of its clean energy business development” in the Minutes of Clean Energy Listing Meeting of QEG, Qingdao Taineng Thermal power Co., Ltd, has transferred relevant assets of the sewage source heat pump project of Licunhe sewage treatment plant and the energy station of Poly Dongli community renovation of commercial project to the corresponding ADB project of Qingdao Taineng New Energy Co., Ltd; according to the requirement of QEG for scientific and unified allocation of unamortized ADB expenses, the expenses on project implementation consulting service for Qingdao Taineng Thermal power Co., Ltd, civil air defense geothermal pump and solar heating demonstration project (to which ADB expenses of QEG are amortized) are transferred to Qingdao Smart Low Carbon District Energy Project of Qingdao Taineng Thermal power Co., Ltd, (to be amortized).

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效情况。青岛能源集团有限公司按要求进行项目管理，项目实施基本合规，完工项目取得较好效果。我们发现存在如下问题：

（一）项目执行方面存在的问题

项目推进缓慢，贷款项目执行计划完成时间晚于关账日。

按照《贷款协议》要求，青岛智能低碳区域能源系统改扩建项目关账日为2021年6月30日。截至2018年末（贷款执行期约占贷款期50%），完成提款12,409,738.17美元（折合人民币85,170,515.01元，占贷款额的9.55%）。青岛能源集团有限公司亚行贷款项目计划显示，2022至2023年（关账日后）计划提款人民币172,140,000.00元。

对于上述问题， 2019年4月，获得国家发改委批准后，青岛能源集团有限公司向亚洲开发银行提出将项目实施期延长至2023年的申请，亚行回复还需获得财政部批准。截至2019年5月，财政部审批正在办理中。建议青岛能源集团有限公司加强项目管理，加快建设进度。你单位已接受审计建议。

（二）财务核算方面存在的问题

1.青岛泰能新能源有限公司供热工程配套费人民币3,300,000.00元重复入账。

2018年，青岛泰能新能源有限公司亚行贷款项目实际收到财政配套费人民币8,040,000.00元，亚行账套“项目拨款”科目核算人民币11,340,000.00元，差额人民币3,300,000.00元系将2017年已入账的第四批供热工程配套费重复记录收入。

上述做法，不符合《财政部关于统一亚洲开发银行贷款项目会计核算办法的通知》（财国际〔2005〕6号）、《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）“项目拨款核算项目单位实际收到各级政府拨款、自有资金和劳务集资等国内无偿配套资金”，《中华人民共和国会计法》第九条“各单位必须根据实际发生的经济业务事项进行会计核算，填制会计凭证，登记会计账簿，编制财务会计报告”的规定。2019年3月，青岛泰能新能源有限公司已将项目拨款科目调减人民币3,300,000.00元。

2.青岛泰能硅谷燃气热电有限公司“项目拨款”、“其他应付款”科目分别账表不符人民币1,789,106.50元。

2018年末，青岛泰能硅谷燃气热电有限公司资金平衡表显示项目拨款人民币7,960,102.69元、其他应付款人民币2,208,653.60元，总账、明细账及记账凭证核算项目拨款人民币9,749,209.19元、其他应付款人民币419,547.10元。上述科目分别账表不符人民币1,789,106.50元。

上述做法，不符合《中华人民共和国会计法》第十七条“各单位应当定期将会计账簿记录与实物、款项及有关资料相互核对，保证会计账簿记录与实物及款项的实有数额相符、会计账簿之间相对应的记录相符、会计账簿记录与会计报表的有关内容相符”的规定。建议你单位责成青岛泰能硅谷燃气热电有限公司调整账簿与报表，正确核算经济事项。2019年5月，该单位已按要求调整报表、账表核对一致。

（三）项目管理方面存在的问题

1.部分亚行贷款工程未按要求编号，国内配套人民币3,979,724.00元未在亚行账套核算。

1.1青岛金泓热电有限公司锅炉烟气余热深度回收项目，未按青岛能源集团有限公司规定进行亚行项目编号，2018年工程预付款人民币2,842,800.00元计入该公司运营账套，未在亚行账套内核算。

1.2青岛能源泰能热电有限公司东部、南部、北部供热区换热站及二次管网水力平衡改造项目和洛东小区二次管网改造项目未按青岛能源集团有限公司规定进行亚行项目编号，支付国内配套合同金额人民币1,136,924.00元计入该公司运营账套，未在亚行账套内核算。

上述做法，不符合《财政部关于统一亚洲开发银行贷款项目会计核算办法的通知》（财国际〔2005〕6号）、《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）“本《办法》适用于所有于1998年7月1日起经世行执行董事会批准并执行《国有建设单位会计制度》的项目。此类项目以世行贷款项目为会计主体，必须按照本《办法》建立独立的项目会计核算体系”，《中华人民共和国会计法》第九条“各单位必须根据实际发生的经济业务事项进行会计核算，填制会计凭证，登记会计账簿，编制财务会计报告”，青岛能源集团有限公司《亚行贷款项目管理办法》中亚行项目编号的规定。建议你单位责成所属青岛金泓热电有限公司、青岛能源泰能热电有限公司加强项目与财务部门协调管理，调整相关账簿，正确核算经济业务，保证亚行账套完整性。你单位已接受审计建议。截至2019年5月末，青岛金泓热电有限公司、青岛能源泰能热电有限公司已将上述支出计入亚行账套。

2.设备管理不规范，涉及金额人民币1,594,562.00元。

2018年12月20日，青岛能源泰能热电有限公司未办理出库将价值人民币1,594,562.00元（不含税）的5台全预混冷凝真空热水锅炉安装用作临时调峰，锅炉实际型号与合同、到货验收单不一致，手续不完善，且未进行账务核算。

上述做法，不符合《中华人民共和国会计法》第九条“各单位必须根据实际发生的经济业务事项进行会计核算，填制会计凭证，登记会计账簿，编制财务会计报告”的规定。建议你单位责成所属青岛能源泰能热电有限公司加强项目与财务部门协调管理，查明原因，依法依规处理，完善程序，就设备变更问题与供货商签订补充协议，调整相关账簿，正确核算经济事项。你单位已接受审计建议。2019年6月，青岛能源泰能热电有限公司已将上述事项进行账务核算。

(四)上一年度审计发现问题整改情况

审计发现，上一年度审计报告中披露的4个问题中，咨询服务未按时进行招投标、亚行贷款周转金专户存款未在“银行存款”科目核算、汇兑损益未资本化等3个问题已整改，项目进展缓慢未得到整改，本年度仍然存在。建议你单位切实制定和落实整改措施，完善制度，加强管理，促进项目顺利实施，你单位已接受审计建议。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance during the project implementing process. QEG has performed project management as required, the project implementation is basically compliant with regulations, and the finished project has achieved good results. We also found the following issues:

Problems in project implementation

Slow progress, the plan completion time of loan project execution behind the closing date.

As specified in the Loan Agreement, the Loan closing date of Qingdao smart low-carbon district energy project is June 30, 2021. By the end of 2018 (term of loan execution accounting for about 50% of the loan period), withdrawal of USD12,409,738.17 (equivalent to RMB85,170,515.01 yuan, accounting for 9.55% of the loan amount) is completed. According to the ADB loan project plan of QEG, the planned withdrawal from 2022 to 2023 (after the loan closing date) is RMB172,140,000.00 yuan.

With regard to the above-mentioned problem, QEG submitted an application for extension of the project implementation period to 2023 to ADB in April 2019 after approval by NDRC, and the reply of ADB is to be approved by the Ministry of Finance. By the end of May 2019, the approval by the Ministry of Finance is still in progress. It is suggested that QEG strengthen project management and accelerate construction progress. Your organization has accepted the audit suggestion.

Problems in financial accounting

1. Repeated entry of financial supporting funds RMB3,300,000.00 yuan for the heating project of Qingdao Taineng New Energy Co., Ltd.

In 2018, the financial supporting funds actually received for the ADB loan project of Qingdao Taineng New Energy Co., Ltd is RMB8,040,000.00 yuan, and the amount recorded in the “Project appropriation” item of ADB account set is RMB11,340,000.00 yuan; the difference RMB3,300,000.00 yuan is the forth batch heating project financial supporting funds entered in 2017, which is repeatedly recorded in income.

The above practice is non-conforming to the requirement of the Notice of Unifying Accounting Measures for ADB Loan Projects by Ministry of Finance of the PRC(CaiGuoJi [2005] No. 6), the provision  on “project appropriation included grants of governments at various levels, own funds, labor-raised funds and other domestic free supporting funds actually received by appropriation accounting project organizations” in the Accounting Methods for World Bank Loans(CaiJiZi[2000] No. 13)and article IX of the Accounting Law of the People's Republic of China “all organizations must perform accounting, fill in accounting documents, record in accounting books and prepare financial accounting reports according to economic and business transactions actually occurred”. In March 2019, Qingdao Taineng New Energy Co., Ltd decreased the project appropriation item by RMB3,300,000.00 yuan.

2. Inconsistency between balance sheet and account under the items of “Project appropriation Funds” and “Other payables” of Qingdao Taineng Guigu Thermal Power Co., Ltd (RMB1,789,106.50 yuan).

At the end of 2018, the project appropriation and other payables shown in the balance sheet of Qingdao Taineng Guigu Thermal Power Co., Ltd are RMB7,960,102.69 yuan and RMB2,208,653.60 yuan respectively, while the amounts recorded in the general ledger, detail account and accounting voucher are RMB9,749,209.19 yuan and RMB419,547.10 yuan respectively. The inconsistency under the above-mentioned items is RMB1,789,106.50 yuan.

The above practice is non-conforming to article XVII of the Accounting Law of the People's Republic of China “all organizations shall regularly check accounting books with material objects, amounts and relevant documents to ensure consistency between accounting records and actual amounts of materials and funds, between accounting books and between accounting books and financial statements”. It is suggested that your organization instruct Qingdao Taineng Silicon Valley Gas Thermoelectric Co., Ltd to adjust the accounting books and financial statements and perform correct accounting of economic transactions. In May 2019, your organization adjusted the financial statements as required and checked consistency between the balance sheet and accounts.

Problems in project management

1. Some ADB loan projects not numbered as required, and counterpart funds RMB3,979,724.00 yuan not accounted in ADB account set.

1.1 The boiler flue gas waste heat in-depth recovery project of Qingdao Jinhong Thermal Power Co., Ltd is not assigned an ADB project number as stipulated by QEG, and the 2018 project advance payment RMB2,842,800.00 yuan is recorded in operating account of the company, but not in account of ADB.

1.2 The heat exchange stations in the east, south and north heating areas, secondary pipe network hydraulic balance reconstruction project and secondary pipe network reconstruction project in Luodong community of Qingdao Taineng Thermal power Co., Ltd, are not assigned an ADB project number as stipulated by QEG, and the paid domestic counterpart contract amount RMB1,136,924.00 yuan is recorded in operating account of the company, but not in account of ADB.

The above practice is not conforming to the requirement of the  Notice of Unifying Accounting Measures for ADB Loan Projects by Ministry of Finance of the PRC (CaiGuoJi [2005] No. 6), the provision “this document is applicable to all projects approved by the board of executive directors of World Bank after July 1, 1998 and governed by the Accounting System for State-owned Development Organizations. For the projects with World Bank loan project as the accounting entity, an independent project accounting system must be set up according to the document” in the Accounting Methods for World Bank Loans(CaiJiZi[2000] No. 13), article IX of the Accounting Law of the People's Republic of China “all organizations must perform accounting, fill in accounting documents, record in accounting books and prepare financial accounting reports according to economic and business transactions actually occurred”, and the provisions on ADB project numbering in the Management Measures for ADB Loan Projects of QEG. It is suggested that your organization instruct Qingdao Jinhong Thermoelectric Co., Ltd and Qingdao Energy Taineng Thermoelectric Co., Ltd to strengthen the coordinated management of projects and finance department, adjust relevant accounting books and perform correct accounting of business transactions to ensure integrity of ADB account set. Your organization has accepted the audit suggestion. By the end of May 2019, the above-mentioned expenditure has been recorded in ADB account by Qingdao Jinhong Thermo power Co., Ltd and Qingdao Taineng Thermo power Co., Ltd .

2.Non-standard equipment management, involving amount RMB1,594,562.00 yuan.

On December 20, 2018, Qingdao Taineng Thermal power Co., Ltd  did not handle the formalities for outbound delivery and installed the 5 fully-premixed condensing vacuum hot water boilers valued RMB1,594,562.00 yuan (excluding tax) for temporary peak load regulation; the actual model of boilers is not consistent with the contract and delivery acceptance certificate; the procedure was imperfect; in addition, financial accounting is not performed.

The above practice is not conforming to article IX of the Accounting Law of the People's Republic of China “all organizations must perform accounting, fill in accounting documents, record in accounting books and prepare financial accounting reports according to economic and business transactions actually occurred”. It is suggested that your organization instruct Qingdao Taineng Thermal power Co., Ltd. to strengthen the coordinated management of projects and finance department, find out the causes, handle the problem according to laws and regulations, improve procedures, sign supplementary agreements with suppliers on equipment changes, adjust relevant accounts and perform correct accounting of economic transactions. Your organization has accepted the audit suggestion. In June 2019, the financial accounting of the above issue has been performed by Qingdao Taineng Thermal power Co., Ltd.

Rectification of audit findings in the previous year

Among the four problems found during audit and disclosed in the audit report of the previous year, the problems of delay in consulting service bidding, special account deposit of working fund of ADB loan not accounted in the “Bank deposit” item and exchange gains or losses not capitalized are rectified, while the slow project progress is still a problem in the current year. It is suggested that your organization effectively formulate and implement the rectification measures, improve the system and strengthen management to facilitate smooth implementation of the project. Your organization has accepted the audit suggestion.